# Updated Phase 1 Odoo Implementation Processes

## Based on Assessed Procedures and Process Flows

## 1. Updated Phase 1 Scope Overview

Phase 1 implementation shall cover the core operational processes of the organization using the following Odoo modules:

- Lease Module Package

- CRM

- Accounting

- Sales

- Subscriptions

- Purchase

- Inventory

- Approvals

- Documents

- Studio

- Maintenance

- Helpdesk

- Fleet

- Website

The assessed Phase 1 processes shall cover:

- Sales / Leasing Process

- Tenant Management Process

- PMO Move-In Process

- PMO Move-Out Process

- PMO Job Order Process

- Maintenance Process

- Tenant Helpdesk / Support Process

- Procurement Process

- Warehouse / Inventory Process

- Office Supplies Request Process

- Vehicle Request Process

- Vehicle Billing and Collection Process

- Accounting and Billing Process

- Approval Management Process

- Document Management Process

- Website Inquiry Process

- Reporting and Dashboard Process

# 2. Updated End-to-End Leasing Process

## 2.1 Leasing Lifecycle

The assessed leasing lifecycle follows the complete tenant journey from lead capture to deposit refund.

### Updated Process Flow

CRM Lead → Ocular Visit → Reservation → BIS → Lease Contract → Unit Assessment → Move-In → Monthly Billing / Tenant Support → Lease Expiry → Move-Out → Deposit Refund

The end-to-end leasing journey also confirms that the Lease Package should become active from:

Reservation / BIS → Lease Contract → Move-In → Billing → Renewal / Move-Out

### Odoo Modules

| Process Area | Odoo Modules |
| --- | --- |
| Lead Capture | CRM, Website |
| Ocular Visit | CRM, Calendar, Documents, Studio |
| Quotation / Reservation | Sales, Accounting, Invoicing, Lease Module Package |
| Tenant Application / BIS | Lease Module Package, Documents, Studio |
| Lease Contract | Lease Module Package, Documents, Studio |
| Billing and Payment Clearance | Accounting, Invoicing, Subscriptions |
| Move-In | Lease Module Package, PMO Studio Forms, Documents |
| Monthly Billing | Accounting, Invoicing, Subscriptions |
| Tenant Support | Helpdesk, Maintenance |
| Renewal / Move-Out | Lease Module Package, Accounting, Documents |
| Security Deposit Refund | Accounting, Approvals, Documents |

### Updated Detailed Steps

- Capture inquiry from website, Facebook, referral, walk-in, broker, or direct inquiry.

- Create CRM Lead.

- Assign Leasing Agent.

- Record tenant requirements, preferred unit, budget, parking, Wi-Fi, pet, and move-in date.

- Schedule ocular visit if client is interested.

- Submit visitor details to Security.

- Conduct ocular visit.

- Send quotation if client requests pricing.

- Collect reservation fee if client proceeds.

- Verify proof of reservation payment through Accounting.

- Issue official receipt or acknowledgement receipt.

- Block or hold the unit.

- Prepare Tenant Application / BIS.

- Submit required documents to Billing and Legal.

- Create Lease Package Contract.

- Complete Legal processing.

- Conduct unit assessment.

- Complete move-in payment clearance.

- Process move-in.

- Activate monthly billing.

- Manage tenant support through Helpdesk.

- Monitor lease expiry.

- Process renewal or move-out.

- Process security deposit refund after final clearance.

### Key Controls

- No reservation without verified payment.

- No lease contract without complete BIS and tenant documents.

- No move-in without payment clearance, signed contract, and unit readiness.

- No security deposit refund without completed move-out clearance.

- Lease package should be the main record source starting from Reservation / BIS onward.

# 3. Updated Office Supplies Request Process

## 3.1 Office Supplies Request Lifecycle

The assessed Office Supplies Request process begins with the department request and branches depending on stock availability.

### Updated Process Flow

Fill up OSR → Department Head Approval → Admin Review → Stock Available?

If stocks are available:

Item Issuance to Requesting Department → End

If stocks are not available:

Fill out PR to Procurement → Procurement Approval / GM → Process RFQ → Canvass → PO Approval → Payment / Accounting → Receipt → Return to Admin → Item Issuance

### Odoo Modules

| Process Area | Odoo Modules |
| --- | --- |
| OSR Filing | Approvals, Inventory, Documents, Studio |
| Department Approval | Approvals |
| Admin Review | Inventory, Studio |
| Stock Checking | Inventory |
| PR Creation | Approvals, Purchase |
| RFQ / Canvass | Purchase, Documents |
| PO Approval | Purchase, Approvals |
| Payment | Accounting |
| Receipt | Inventory, Documents |
| Issuance | Inventory, Documents |

### Updated Detailed Steps

- Requesting department fills up Office Supplies Request.

- Department Head reviews and approves the request.

- Admin reviews the request.

- Admin checks stock availability.

- If stock is available, Admin or Warehouse issues the item to the requesting department.

- If stock is not available, Admin prepares Purchase Request.

- Purchase Request is endorsed to Procurement.

- Procurement approval is obtained from General Manager.

- Procurement processes RFQ.

- Procurement conducts canvassing.

- Purchase Order is prepared and approved.

- Accounting processes payment if required.

- Items are received.

- Received items are returned to Admin for issuance.

- Admin issues supplies to the requesting department.

- Inventory record is updated.

### Key Controls

- All departments must use the Office Supplies Request form.

- Department Head approval is required before Admin processing.

- Admin must check stock first before raising PR.

- No direct procurement if stock is available.

- No issuance without inventory update.

- No payment without PO and receipt support.

# 4. Updated PMO Move-In Process

## 4.1 Move-In Flow

The assessed move-in flow starts from Leasing and ends with PMO filing and unit status update to occupied.

### Updated Process Flow

Leasing Move-In Form → Information Desk → Security Coordination → PMO/Admin Inspection → Utility Initial Reading → Tenant Signing → Unit Turnover → PMO Filing → Unit Status: Occupied

### Odoo Modules

| Process Area | Odoo Modules |
| --- | --- |
| Move-In Form | Lease Module Package, Documents, Studio |
| Information Desk Recording | Studio, Documents |
| Security Coordination | Studio, Documents |
| PMO/Admin Inspection | Maintenance, Helpdesk, Studio |
| Utility Initial Reading | Studio, Accounting Reference |
| Tenant Signing | Documents, Sign if available |
| Unit Turnover | Lease Module Package, Studio |
| PMO Filing | Documents |
| Unit Status Update | Lease Module Package |

### Updated Detailed Steps

- Leasing prepares Move-In Form.

- Move-In Form is submitted to Information Desk.

- Information Desk records the move-in schedule and details.

- Security coordinates with PMO/Admin.

- PMO/Admin conducts unit inspection.

- MST assists if technical inspection is required.

- PMO/Admin checks unit condition, fixtures, equipment, damages, and concerns.

- Initial electric meter reading is recorded.

- Initial water meter reading is recorded.

- Tenant verifies readings.

- Tenant signs Move-In Assessment.

- Unit is officially turned over.

- PMO files completed records.

- Unit status is updated to Occupied.

### Key Controls

- No move-in completion without PMO inspection.

- No move-in completion without initial utility readings.

- Tenant must sign or acknowledge move-in assessment.

- Unit turnover must be filed.

- Unit status must be updated after successful turnover.

# 5. Updated PMO Move-Out Process

## 5.1 Move-Out Flow

The assessed move-out flow ends with PMO acceptance, filing, and unit status update.

### Updated Process Flow

Leasing Move-Out Form → Information Desk → Security Coordination → PMO/Admin Final Inspection → Final Utility Reading → Billing Settlement → Tenant Signing → Return of Access Items → PMO Acceptance → Filing → Unit Status: Vacated / Under Repair / Available

### Odoo Modules

| Process Area | Odoo Modules |
| --- | --- |
| Move-Out Form | Lease Module Package, Documents, Studio |
| Information Desk | Studio, Documents |
| Security Coordination | Studio |
| Final Inspection | Maintenance, Studio |
| Final Utility Reading | Studio, Accounting Reference |
| Billing Settlement | Accounting, Invoicing |
| Access Item Return | Studio, Documents |
| PMO Acceptance | Lease Module Package, Studio |
| Unit Status Update | Lease Module Package |
| Filing | Documents |

### Updated Detailed Steps

- Leasing prepares Move-Out Form.

- Form is submitted to Information Desk.

- Information Desk records the move-out request.

- Security coordinates with PMO/Admin.

- PMO/Admin conducts final unit inspection.

- PMO/Admin records damages, deficiencies, alterations, or missing items.

- Final electric reading is recorded.

- Final water reading is recorded.

- Billing computes final obligations.

- Tenant settles obligations or approved deductions are identified.

- Tenant signs Move-Out Assessment.

- Tenant returns keys, access cards, gate pass, remote, sticker, and other issued items.

- PMO/Admin accepts the unit.

- Records are filed.

- Unit status is updated to Vacated, Under Repair, Under Cleaning, or Available.

### Key Controls

- No move-out closure without final inspection.

- No move-out closure without final utility readings.

- No final acceptance without billing settlement.

- No deposit computation without move-out clearance.

- Missing access items must be charged or cleared.

- Unit status must be updated after PMO acceptance.

# 6. Updated Job Order and Maintenance Process

## 6.1 Job Order Flow

The assessed Job Order process begins from tenant/requestor request and ends with job order closure.

### Updated Process Flow

Tenant Request → Helpdesk Ticket → Admin Review → Job Order Form → Tenant Approval → Payment → MST Scheduling → Work Completion → Admin Documentation → Job Order Closed

### Odoo Modules

| Process Area | Odoo Modules |
| --- | --- |
| Request Intake | Helpdesk |
| Admin Review | Helpdesk, Studio |
| Job Order Form | Studio, Documents |
| Tenant Approval | Approvals, Documents |
| Payment Verification | Accounting, Invoicing |
| MST Scheduling | Maintenance, Calendar |
| Work Completion | Maintenance, Helpdesk |
| Documentation | Documents |
| Closure | Helpdesk, Maintenance |

### Updated Detailed Steps

- Tenant or requestor submits request.

- Request is logged as Helpdesk Ticket.

- Admin reviews and assesses the request.

- Admin prepares formal Job Order Form.

- Scope of work and applicable charges are defined.

- Tenant or requestor approves and signs the Job Order.

- Applicable fees are settled.

- Accounting verifies full payment.

- PMO/Admin schedules MST work.

- MST performs the work on site.

- Technician documents completion.

- Admin reviews work completion.

- Job Order is finalized and closed.

### Key Control

No chargeable job order shall be scheduled or started unless full payment is settled, except when approved by Management.

# 7. Updated Procurement Process

## 7.1 Main Procurement Flow

The assessed procurement process covers PR creation up to payment and closure.

### Updated Process Flow

PR Creation → Department Head Checking → GM Approval → Procurement Sourcing → Supplier Comparison → Procurement Manager Checking → GM Approval → RFQ / PO Creation → GM PO Approval → PO Email to Supplier → Delivery → Warehouse Receiving → Goods Receipt → 3-Way Match → Payment Request → Accounting Processing → Paid → Closed

### Odoo Modules

| Process Area | Odoo Modules |
| --- | --- |
| PR Creation | Approvals, Studio |
| Sourcing | Purchase |
| Supplier Comparison | Purchase, Documents, Studio |
| PO Creation | Purchase |
| PO Approval | Approvals |
| Delivery | Purchase, Inventory |
| Warehouse Receiving | Inventory |
| Goods Receipt | Inventory, Documents |
| 3-Way Match | Inventory, Purchase, Accounting |
| Payment Request | Approvals, Accounting |
| Supplier Payment | Accounting |

### Updated Detailed Steps

- Department creates Purchase Request.

- Department Head reviews PR.

- General Manager approves PR.

- Procurement sources required items.

- Suppliers are compared.

- Procurement Manager reviews comparison.

- General Manager approves sourcing.

- RFQ and PO are prepared.

- General Manager approves PO.

- PO is emailed to supplier.

- Supplier delivers goods.

- Warehouse receives items.

- Goods Receipt is recorded.

- PO, GR, and invoice are matched.

- Payment Request is prepared.

- Accounting processes vendor bill/payment.

- Supplier is paid.

- Transaction is closed.

### Key Controls

- No PR processing without GM approval.

- Supplier comparison must be documented.

- No PO email without GM PO approval.

- No payment without PO, Goods Receipt, and invoice matching.

- Accounting must validate the payment before closure.

## 7.2 Repeat Order Flow

### Updated Process Flow

PR → Check Previous PO within 6 Months → Updated Quotation → Same Price Check → PO Approval → Supplier Email

If no previous PO is found or price increased:

Route to Full Sourcing → New Canvass with 3 Suppliers → Comparison Sheet Approval → PO

### Updated Detailed Steps

- Identify whether purchase is a repeat order.

- Check previous PO within 6 months.

- Obtain updated quotation.

- Compare current price against previous price.

- If same price, proceed to PO approval.

- If no previous PO or price increased, perform full sourcing.

- Full sourcing requires new canvass with 3 suppliers.

- Comparison sheet must be approved.

- PO is prepared and sent to supplier after approval.

# 8. Updated Asset Flow

## 8.1 Asset Flow

### Updated Process Flow

Delivery → Warehouse Checking → Goods Receipt → Asset Tagging → Asset Monitoring → Transfer Form → Deployment

### Odoo Modules

Inventory, Purchase, Accounting, Documents, Studio

### Updated Detailed Steps

- Goods arrive on site.

- Warehouse checks quantity and condition.

- Goods Receipt is recorded.

- If item is an asset, it is tagged.

- Asset is registered in Asset Monitoring.

- Location and status are tracked.

- Transfer Form is prepared when asset is issued.

- Asset is deployed to end user or assigned location.

### Key Controls

- Asset must be tagged before deployment.

- Asset must be linked to PO and Goods Receipt.

- Transfer Form must be prepared before release.

- Asset location and accountable person must be recorded.

# 9. Updated Consumable Flow

## 9.1 Consumable Flow

### Updated Process Flow

Requestor → Warehouse Release → Stock Monitoring → Low Stock Review → Replenishment PR → Procurement

### Odoo Modules

Inventory, Purchase, Approvals, Documents, Studio

### Updated Detailed Steps

- Requestor requests consumable item.

- Warehouse checks stock.

- Item is released if stock is available.

- Stock quantity is updated.

- Warehouse monitors on-hand quantity.

- Quantity is compared against reorder point.

- If low stock is detected, replenishment PR is raised.

- PR is routed to Procurement.

### Key Controls

- No release without stock movement update.

- Low stock must trigger replenishment review.

- Replenishment must follow procurement approval.

# 10. Updated Admin Vehicle Processes

## 10.1 Internal Vehicle Errand Flow

### Updated Process Flow

Employee Request → Admin Review → Trip Consolidation by Area → Vehicle and Driver Assignment → Trip Conducted → Driver Trip Record → Admin Filing → Closed

### Odoo Modules

Fleet, Approvals, Documents, Studio

### Updated Detailed Steps

- Employee submits vehicle request.

- Admin reviews request details.

- Admin consolidates trips by destination area.

- Admin checks vehicle availability.

- Admin checks driver availability.

- Vehicle and driver are assigned.

- Trip is conducted.

- Driver logs trip details.

- Admin files the trip record.

- Errand is closed.

### Key Controls

- Vehicle request must be reviewed by Admin.

- Trips should be consolidated by area to reduce fuel cost.

- Driver trip record must be submitted.

- Admin must file completed records.

## 10.2 Special Client Trip Flow

### Updated Process Flow

Client Request → GSD Receives Request → Admin Billing Assessment → Client Approval → GSD Collection and AR Issuance → Admin Vehicle Scheduling → Driver Trip Execution → Driver Trip Record → GSD Endorsement to Accounting → Accounting Verification → Monitoring Updated → Closed

### Odoo Modules

Fleet, Accounting, Invoicing, Documents, Approvals, Studio

### Updated Detailed Steps

- Client requests special trip.

- GSD receives and logs request.

- Admin assesses billing and rates.

- Billing computation is presented to client.

- If client approves, GSD collects payment.

- GSD issues AR.

- Admin schedules vehicle and driver.

- Driver executes the trip.

- Driver prepares trip record.

- GSD endorses records to Accounting.

- Accounting verifies records and collection.

- Monitoring log is updated.

- Trip is closed.

### Key Controls

- GSD collects payment and issues AR.

- Admin schedules vehicle after payment confirmation or approved waiver.

- Accounting must verify collection.

- No trip closure without accounting verification.

# 11. Updated Accounting Processes

## 11.1 Reservation Fee Verification

### Updated Process Flow

Reservation Fee Payment → Proof of Payment Submission → Accounting Verification → Official Receipt Issuance → Unit Blocking / Hold → Reservation Confirmation → Endorsed to Lease Processing

### Key Controls

- Accounting validates payment.

- Official receipt must be issued.

- Unit must only be blocked after payment verification.

- Reservation must be endorsed to lease processing after confirmation.

## 11.2 Move-In Financial Clearance

### Updated Process Flow

Leasing Move-In Clearance → Billing Move-In Invoice → Accounting Verifies Charges → Tenant Pays Required Amount → Payment Posted → Move-In Financially Cleared

### Key Controls

- Billing prepares move-in invoice.

- Accounting verifies charges before clearance.

- Tenant payment must be posted.

- Move-in cannot proceed without financial clearance.

## 11.3 Monthly Rental Billing

### Updated Process Flow

Lease Contract Active → Monthly Invoice Generated → Billing Sends Invoice Every 5th → Tenant Pays → Accounting Posts Payment → Outstanding Balances Monitored

### Key Controls

- Monthly billing must be generated for active leases.

- Billing is sent every 5th of the month.

- Accounting posts tenant payment.

- Outstanding balances must be monitored and followed up.

## 11.4 Agent Commission Accounting

### Updated Process Flow

Lease Contract Signed → Agent Requirements Completed → Commission Approved → Vendor Bill Created → Finance Approves → Payment Released

### Key Controls

- Commission cannot proceed without signed lease contract.

- Agent requirements must be completed.

- Commission must be approved.

- Finance approval is required before release.

## 11.5 PMO Job Order Payment Verification

### Updated Process Flow

Job Order Submitted → Job Order Amount Prepared → Tenant Signs Job Order → Payment Verified → MST Work Scheduled → Work Completed → Job Order Closed

### Key Controls

- Tenant must sign job order.

- Accounting must confirm full payment.

- MST work must not be scheduled before payment unless approved by Management.

- Job order must be officially closed after work completion.

## 11.6 Move-Out Billing and Settlement

### Updated Process Flow

Final Inspection Completed → Utility Final Readings Recorded → Billing Computes Charges → Tenant Settles Obligations → Payment Verified → Final Acceptance and Deposit Computation

### Billable Items During Move-Out

- Unpaid rent

- Utility charges

- Damage charges

- Cleaning charges

- Penalties

- Missing access items

- Missing keys, access cards, remote, gate pass, or sticker

- Other approved charges

### Accounting Responsibilities

- Receive final inspection findings from PMO.

- Receive final electric and water readings.

- Compute or validate final utility charges.

- Confirm outstanding tenant balance.

- Create final billing invoice if needed.

- Record tenant payment.

- Confirm settlement before move-out closure.

- Identify security deposit deductions for unpaid charges.

- Endorse cleared records for deposit refund processing.

## 11.7 Damage and Missing Item Charges

### Updated Process Flow

Finding Recorded → Chargeable Item Confirmed → Billing Computes Amount → Invoice / Deduction Validated → Paid or Deducted from Deposit

### Key Controls

- PMO must record findings.

- Manager confirms if chargeable.

- Billing computes amount.

- Accounting validates invoice or deduction.

- Tenant pays or amount is deducted from security deposit.

## 11.8 Supplier Payment Process

### Updated Process Flow

Payment Request → Document Verification → 3-Way Match → Vendor Bill → Payment Approval → Supplier Payment → Closure

### Key Controls

- Accounting must check PR, canvass, quotation, PO, DR/invoice, and Goods Receipt.

- 3-way match must be cleared.

- Vendor bill must be validated.

- Payment approval is required before supplier payment.

## 11.9 Vehicle Collection Verification

### Updated Process Flow

GSD Endorsement → Document Checking → Amount Verification → AR Verification → Recording → Collection Closure

### Key Controls

- Accounting receives AR copy, proof of payment, trip record, and collection summary.

- Accounting verifies collected amount against billing computation.

- Discrepancies must be reported.

- Collection cannot be closed without accounting verification.

# 12. Updated Approval Management Process

## 12.1 General Approval Flow

Request Created → Submit for Approval → Assigned Approver Review → Approve / Return / Reject → Next Step or Closure

### Approval Categories

- Purchase Requisition Approval

- Strategic Sourcing / Canvass Approval

- Purchase Order Approval

- Payment Request Approval

- Office Supplies Request Approval

- Vehicle Errand Request Approval

- Special Client Trip Approval

- PMO Job Order Approval

- Security Deposit Refund Approval

- Security Deposit Deduction Approval

- Lease Discount Approval

- Management Exception Approval

- Move-In Exception Approval

- Move-Out Exception Approval

- Job Order Waiver Approval

- Vehicle Charge Waiver Approval

### Key Controls

- Returned requests must indicate reason.

- Rejected requests must be closed with reason.

- Approved records should not be changed without reapproval.

- Exceptions must be routed through Approvals.

# 13. Updated Document Management Process

## 13.1 Document Filing Flow

Document Generated / Received → Upload to Odoo → Tag Document → Link to Record → Review / Approve if Needed → File and Archive

### Required Document Folders

- Leasing Documents

- Tenant Documents

- Lease Contracts

- Signed Contracts

- Notarized Contracts

- Reservation Payments

- Move-In Forms

- Move-Out Forms

- PMO Inspections

- Utility Meter Readings

- Job Order Forms

- Job Order Payments

- Procurement Documents

- Purchase Requisitions

- Canvass Sheets

- Supplier Quotations

- Purchase Orders

- Delivery Receipts

- Goods Receipts

- Payment Requests

- Accounting Documents

- Refund Documents

- Office Supplies Requests

- Vehicle Requests

- Vehicle Trip Records

- Collection Records

- Proof of Payment

- Acknowledgement Receipts

### Key Controls

- Documents must be uploaded to the correct folder.

- Documents must be linked to the related transaction record.

- Filed records must be searchable.

- Completed documents must be archived.

- Sensitive documents must have restricted access.

# 14. Updated Website Inquiry Process

## 14.1 Website Inquiry Flow

Website Visitor → Inquiry Form → CRM Lead Creation → Leasing Agent Assignment → Follow-Up

### Odoo Modules

Website, CRM, Studio

### Updated Detailed Steps

- Visitor accesses the website.

- Visitor submits inquiry form.

- Form captures name, contact number, email, preferred unit, budget, move-in date, parking requirement, and message.

- Odoo creates CRM Lead.

- Lead is assigned to Leasing.

- Leasing follows up.

- Inquiry proceeds to ocular visit or quotation.

### Key Controls

- Website inquiry should automatically create CRM lead.

- All website leads must have assigned Leasing Agent.

- Follow-up activity must be recorded.

- Lost leads must have lost reason.

# 15. Updated Dashboards and Reports

## 15.1 Leasing Dashboard

- New inquiries

- Ocular visits

- Quotation sent

- Reservations

- BIS pending

- Contracts pending

- Move-ins

- Move-outs

- Expiring leases

- Refund pending

## 15.2 PMO Dashboard

- Move-in pending inspection

- Move-in pending utility reading

- Move-out pending final inspection

- Move-out with damage findings

- Move-out pending access item return

- Job orders open

- Job orders paid but not scheduled

- MST workload

- PMO filing pending

## 15.3 Procurement Dashboard

- PR monitoring

- Canvass monitoring

- PO monitoring

- PO pending approval

- Waiting for delivery

- Partially delivered PO

- Payment request monitoring

- Supplier performance

## 15.4 Inventory Dashboard

- Stock on hand

- Office supplies stock

- Low stock items

- Goods receipt report

- Stock release report

- Asset tagging pending

- Replenishment required

## 15.5 Accounting Dashboard

- Tenant billing

- Tenant outstanding balances

- Security deposit ledger

- Refund monitoring

- Vendor bills payable

- Supplier payment monitoring

- Job order revenue

- Vehicle collection verification

- Collection discrepancies

## 15.6 Fleet Dashboard

- Vehicle requests

- Vehicle availability

- Driver assignment

- Trip schedules

- Completed trips

- Chargeable trips

- Transportation revenue

- Outstanding trip collections

## 15.7 Management KPI Dashboard

- Occupancy rate

- Move-ins this month

- Move-outs this month

- Pending payment clearance

- Pending PMO inspection

- Pending job orders

- Open PRs

- Pending PO approval

- Pending vendor payments

- Outstanding tenant balances

- Pending deposit refunds

- Vehicle collections for verification

- Document compliance status

- Pending approvals

# 16. Updated Phase 1 Implementation Priority

## 16.1 Priority 1: Go-Live Critical Processes

- CRM Inquiry Process

- Lease Contract Process

- Reservation Process

- Move-In Process

- Move-Out Process

- Monthly Billing Process

- PMO Inspection Process

- Job Order Process

- Purchase Requisition Process

- Purchase Order Process

- Inventory Receiving Process

- Payment Request Process

- Office Supplies Request Process

- Vehicle Request Process

- Accounting Verification Process

- Documents Filing Process

- Approval Workflow Process

- Website Inquiry Process

## 16.2 Priority 2: Operational Control Processes

- Agent Commission Process

- Access Card Process

- Wi-Fi Application Process

- Parking Application Process

- Pet Registration Process

- Utility Meter Reading Process

- Security Deposit Deduction Process

- Security Deposit Refund Process

- Asset Tagging Process

- Stock Release Process

- Vehicle Collection Verification Process

- Job Order Rate Management Process

- MST Scheduling Process

## 16.3 Priority 3: Management Reporting Processes

- Leasing Dashboard

- PMO Dashboard

- Procurement Dashboard

- Inventory Dashboard

- Accounting Dashboard

- Fleet Dashboard

- Approval Dashboard

- Document Compliance Dashboard

- Management KPI Dashboard

# 17. Updated Phase 1 Key Controls

- No reservation without verified payment.

- No lease contract without complete BIS and tenant documents.

- No move-in without payment clearance, contract signing, and unit readiness.

- No access card release without payment.

- No parking assignment without required documents and payment.

- No Wi-Fi installation without payment, unless approved.

- No job order scheduling without full payment, unless approved by Management.

- No move-out closure without final inspection and settlement.

- No security deposit refund without move-out clearance.

- No PR processing without General Manager approval.

- No PO sending without General Manager approval.

- No vendor payment without complete documents and Goods Receipt.

- No chargeable vehicle trip scheduling without payment confirmation, unless approved.

- No GSD collection closure without Accounting verification.

- No office supplies walk-in request unless justified and approved.

- No approved records should be changed without proper approval.

- All documents must be filed in Odoo Documents.

- All exceptions must be approved through Odoo Approvals.

- All closed records must be locked or controlled.

- All dashboards must be reviewed regularly by Management.

# 18. Updated Final End-to-End Phase 1 Process Map

## 18.1 Leasing End-to-End

Website / Facebook Inquiry → CRM Lead → Ocular Visit → Quotation / Reservation → Tenant Application / BIS → Lease Package Contract → Legal Processing → Unit Assessment → Payment Clearance → Move-In → Monthly Billing → Tenant Support → Renewal / Move-Out → Security Deposit Refund

## 18.2 PMO End-to-End

Move-In Form → Information Desk → Security Coordination → PMO/Admin Inspection → Utility Initial Reading → Tenant Signing → Unit Turnover → PMO Filing → Unit Occupied

Move-Out Form → Information Desk → Security Coordination → PMO/Admin Final Inspection → Final Utility Reading → Billing Settlement → Tenant Signing → Return of Access Items → PMO Acceptance → Filing → Unit Vacated / Under Repair / Available

## 18.3 Job Order End-to-End

Tenant Request → Helpdesk Ticket → Admin Review → Job Order Form → Tenant Approval → Payment Verification → MST Scheduling → Work Completion → Admin Documentation → Job Order Closed

## 18.4 Procurement End-to-End

PR Creation → Department Head Checking → GM Approval → Procurement Sourcing → Supplier Comparison → Procurement Manager Checking → GM Approval → RFQ / PO Creation → GM PO Approval → PO Email to Supplier → Delivery → Warehouse Receiving → Goods Receipt → 3-Way Match → Payment Request → Accounting Processing → Paid → Closed

## 18.5 Inventory End-to-End

Product Setup → Stock Monitoring → Stock Release → Low Stock Review → Replenishment PR → Procurement → Receiving → Goods Receipt → Stock Update

## 18.6 Office Supplies End-to-End

Fill up OSR → Department Head Approval → Admin Review → Stock Check → Release if Available / PR if Not Available → Procurement → Payment → Receipt → Return to Admin → Issuance

## 18.7 Fleet End-to-End

Employee / Client Request → Admin Review / Billing Assessment → Vehicle and Driver Assignment → Trip Execution → Driver Trip Record → GSD Collection if Chargeable → Accounting Verification → Monitoring Updated → Closed

## 18.8 Accounting End-to-End

Reservation Payment Verification → Move-In Billing → Monthly Billing → Job Order Payment Verification → Move-Out Final Billing → Security Deposit Deduction / Refund → Supplier Payment → Vehicle Collection Verification → Financial Reporting

# 19. Final Updated Summary

The updated Phase 1 implementation should treat Odoo as the organization’s centralized system for leasing operations, PMO workflows, job orders, procurement, inventory, office supplies, vehicle requests, accounting verification, approvals, documents, and management reporting.

The assessed procedures confirm that the solution must not only capture transactions but also enforce process controls such as payment verification, approval routing, document filing, PMO inspection, 3-way matching, accounting validation, and status-based operational monitoring.

The recommended implementation should prioritize go-live critical workflows first, then strengthen operational controls, followed by management dashboards and KPI reporting.